DATE: 06/03/18________	RECORD AND STATUS REPORT FORM (PART I)	Person in charge: Mr Barry Reilly____

| CORRECTIVE SAFETY ACTION PLANS TO REDUCE RISK |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| *REF. | HEALTH AND SAFETY | ACTIONS PROPOSED | ** | EST. | NO. OF PERSONS | RISK BENEFIT |  | Priority |
| NO. | ISSUE |  | TERM | COST (€) | Benefiting | Before | After |  |
| 19.3.1 | Fire escape route - Spare chairs in auditorium blocking access/egress | Find alternative for storing chairs when not in use | Immediate | €0 | 100 | L | Nil | 1 |
| 19.3.1 | Environment – Temperature in rooms B.10.D and B.10.E drop below 17.5° during winter months | Additional heaters to be made available | Short term | €0 | 100 | L | Nil | 2 |
| 19.3.1 | Housekeeping – Standard of cleanliness could be improved | Consult with Cleaning staff to carry out more regular cleaning | Short term | €0 | 100 | L | Nil | 3 |
| 19.3.1 | Slips, trips and falls – Floor mat entering from hallway not staying in place, curling up. | Try to secure or else remove altogether | Short term | €0 | 100 | L | Nil | 4 |
| * REF. NO.: ARISING FROM SECTION 19 - HAZARD AND RISK ASSESSMENTS ** PHASING TERM: (I) = IMMEDIATE (within 6 weeks) (S) = SHORT TERM (within 12 months) (M) = MEDIUM TERM (within 4 years) (L) - LONG TERM (within 10 years) |  |  |  |  |  |  |  |  |

No. 1__________	PLEASE RETAIN THIS DOCUMENT WITHIN THE DEPARTMENT

DATE: 06/03/18__________	RECORD AND STATUS REPORT FORM (PART II)

| SAFETY ACTION PLAN SCHEDULE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| *REF. | ACTION | ACTION ASSIGNEE | DATE | ** PLANNED | ACTUAL | DEPT. SIGN | Priority |
| NO. | CO-ORDINATOR | (with agreement) | (Assigned) | COMPLETION DATE | COMPLETION DATE | OFF |  |
| 19.3.1 | Mr Barry Reilly | Mr Barry Reilly | 27/07/17 | 01/09/17 | 29/08/17 | Prof. Laura Rascaroli | 1 |
| 19.3.1 | Mr Barry Reilly | Mr Barry Reilly | 31/07/17 | 01/11/17 | 06/10/17 | Prof. Laura Rascaroli | 2 |
| 19.3.1 | Mr Barry Reilly | Member of cleaning staff | 30/08/17 | 01/10/17 | 10/09/17 | Prof. Laura Rascaroli | 3 |
| 19.3.1 | Mr Barry Reilly | Mr Barry Reilly | 06/03/18 | 16/03/18 | 13/10/18 | Prof. Laura Rascaroli | 4 |
| * REF. NO. same as in Part I, i.e. arising from Section 19 - Hazard Risk Assessments ** THE PLANNED COMPLETION DATE should correspond with the PHASING TERM in Part I unless priorities dictate otherwise |  |  |  |  |  |  |  |

PLEASE RETAIN THIS DOCUMENT WITHIN THE DEPARTMENT